## Slide 1: To do web application Project
By Adigwe (Adi) Uraih

## Slide 2: Introduction
Name: Adigwe Uraih
How I approached the specification:
  Created my risk log, Jira board and ERD
  Once I was able to start the code, I wrote down all the relevant tasks that I needed to do
  Planned how and when I should I complete individual tasks, while leave time for contingencies just in case the project was delayed

## Slide 3: Consultant journey
Technologies learnt:
  Spring
  Javascript
  HTML
  CSS
  Bootstrap
  Postman
  Sonarqube

## Slide 4: Version control
Branches:
  Master
  Dev
  Javascript
  HTML
  Testing
  Backend
  Frontend
The branches where I worked on the features were Items, Orders and Testing.

## Slide 5: NETWORK

## Slide 6: Testing

## Slide 7: User stories

## Slide 8: Example of acceptance criteria

## Slide 9: STATIC ANALYSIS

## Slide 10: SPRINT REVIEW
I was able to complete all must have user stories
The user story to sort to dos by the deadline date was left out due to time constraints

## Slide 11: SPRINT RETROSPECTIVE
What went well?
All must have user stories were completed
80% of code was covered
What could be improved?
Time left to include could have user stories
Generating extent reports for acceptance tests
Use of CSS to style web page
Use of the web page e.g., not having to click clear to get rid of generated items

## Slide 12: Conclusion
Expanded my knowledge on a wide range of technologies
Was able to know where I am at regarding what has been taught
Adding more risks to risk log
Need to be able to generate extent reports